Carrabassett Valley Selectmen’s Meeting

8:00 a.m. Friday December 2nd, 2011

At the Town Office

Agenda:

1.  INFORMATION CONCERNING FEDERAL EMERGENCY MANAGEMENT AGENCY (FEMA) AND MAINE  EMERGENCY MANAGEMENT AGENCY (MEMA) REIMBURSEMENT FOR FLOOD DAMAGE TO THE GOLF COURSE (Town-owned):  Based on the bid results (next agenda item) on December 1st we anticipate that FEMA officials will be giving the Town an ‘Approved Project Application—Large Project’ for the flood related repair work on the Golf  Course. This notice of assistance will include an amount for eligible expenses to date for golf course flood repair and it likely will include an amount to replace the 85’ bridge to the 12th Tee. We believe we will know the amount of this approval at the time of this meeting. With these approved funds we anticipate reimbursing Sugarloaf for the amount of the approved eligible expenses to date, paying for the rip rap construction project and a separate project to replace the 12th tee bridge. Repairs to the 14th and 15th tee bridges (estimated to be $38,000) will come primarily from Sugarloaf’s golf course lease contractual obligation ($31,700). The remaining funding needed for these repair projects will need to come from the Golf Course Reserve Fund.

2.  BID AWARD FOR FLOOD RELATED REPAIRS ON THE GOLF COURSE: Bids are due at 1:00 p.m. December 1st for Rip Rap Reconstruction work on the River Bank near the 11th and 12th tees and adjacent to the 14th and 15th greens on the golf course. The work will be bid on a “unit cost basis” and will consist of the placement of approximately 1,085 cu. yds. of heavy rip rap and the corresponding placement of geotextile fabric, slope prep work, erosion control, and the removal/replacement of the 11th tee bridge deck (to install rip rap underneath it). The engineer’s estimate for completion of this work is $93,000.

3.  APPROVAL FOR FUNDING FOR ENGINEERING NECESSARY TO COMPLETE THESE GOLF COURSE REPAIR PROJECTS: Plymouth Engineering has given the Town an estimate of $10,725 to design, inspect and assist in the bidding of these projects. The design and bidding is completed for the rip rap construction project and some of the design work has been completed for the 12th hole tee bridge replacement project.

4.  NEXT MEETING DATE: DECEMBER 12TH??

5.  RECREATIONAL BRIDGE PROJECT RIBBON CUTTING CEREMONY: 1:00 P.M. SATURDAY DECEMBER 10TH AT THE BRIDGE (see attached notice).

Press Release:

Opening of the Town of Carrabassett Valley ‘Recreational Bridge’

1:00 p.m. Saturday December 10th

The Town of Carrabassett Valley will hold a brief  ribbon cutting ceremony at 1:00 p.m. on Saturday December 10th to officially open the new Carrabassett Valley ‘Recreational Bridge’ to the public. This new 110’ multi-use bridge spans the Carrabassett River adjacent to Town Airport property. It will provide access to snowmobile and ATV Trails, to the Narrow Gauge Pathway and to the Maine Huts and Trails network. Access to this bridge is from the ‘Black Fly Parking Lot Trailhead’. Please use the new driveway off Rt.27 for access to this parking area (please do not use the Huse Mill Road for this purpose).

This project was made possible through a $100,000 State of Maine Department of Conservation Recreational Trail Grant and from funding from the Town of Carrabassett Valley and the J.V. Wing Snowmobile Club. Also involved were generous right of way easement donations from the Penobscot Indian Nation, the Carrabassett Inn and the J.V. Wing Snowmobile Club.

Following a brief ceremony on the bridge the J.V.Wing Snowmobile Club will offer light refreshments at their Clubhouse. All are invited. Please park at the ‘Black Fly Trailhead’ for this event.