TOWN OF CARRABASSETT VALLEY

MINUTES OF SELECTMEN’S MEETING

July 11, 2011

Board Members Present:	Bob Luce		Steve Pierce

Lloyd Cuttler		Jay Reynolds

John Beaupre

Others Present:		Dave Cota		Neal Trask

BJ Bangs		Deb Bowker

Chris Parks

Bob Luce opened the meeting at 4:30 p.m.

Payroll warrant #26, 28 and 29 for $16,518.52, $19,747.11 and $180.40, respectively, were reviewed and signed by Selectmen.

Expenditure warrant #27 and #30 for $37,176.30 and $34,138.46, respectively, were reviewed and signed by Selectmen.

The minutes of the June 13, 2011 were reviewed.   A motion was made and seconded to accept the minutes as written.   Comment by Lloyd Cuttler about money being earmarked for maintenance.  Steve said where there are so many capital reserve funds, he thinks the tree revenue money should not be set aside for maintenance or it should go into the recreation endowment fund.   Lloyd clarified that he means maintenance, but he feels it amounts to the same thing.  Motion to approve the minutes carried.

Dave Cota gave an update on the Recreational Bridge Project.   The good news is that we have a contract to be signed and returned on the fabrication of the bridge.   The funding is in place, so this is ready to go.  The abutment work, the driveway and the turn-around area and approaches are still in the works.   Dave is waiting for a bit more information from the town’s engineer, and that will then go out to bid.   John Beaupre asked if engineering services for the Town will go out to bid in the future. Dave indicated that it might be coming to that, since Jeff Aceto now has a full-time job and his availability is getting more and more limited.   Lloyd Cuttler asked if there was a deadline from the DEP for when this project needs to be completed.  David responded that we cannot be below the high water mark with heavy equipment but there should be no problems in that regard.

Dave Cota gave an update on the Outdoor Center Mountain Bike Trails Project. He provided some maps and indicated that the project is going well, though slower than he thought it would.   There are about 6200’ of tread being built (2’ wide trench that meanders through an existing ski trails). This will get filled in with crushed gravel material (which Sugarloaf is doing).    Sugarloaf is using the gators from the golf course to do this.   There’s also about 3200’ of single track to build which is all hand work.   This work should be done by the end of the month, and then the rest of it will be relying on volunteers.  There are also four drainage areas that need to be fixed.  Dave will keep the Selectmen updated.  A walking tour will be planned so any interested parties can see the progress.  Deb Bowker asked about matching grant funds from the Mountain Bike Club’s ‘Bikes Belong’ grant, and Dave indicated that a town meeting vote will be needed to approve matching Town funds.

As follow-up to discussions with the Town Forester, Michael Kankainen, at the last meeting, David has been discussing the completion of the Forest Management Plan and an updated forest inventory for the public lot with Michael.  Michael’s proposal is to update and finally complete the Forest Management Plan for the agreed price (2008) of $8,000. In addition, Michael will complete a new inventory or the public lot(s) (2100 acres) and associated report for a price of $2/ac. or $4,400. This important, because it will plan the time-frame for future timber harvesting management. Additionally, in the future, Michael will be compensated for attending meetings ($100/meeting) and writing professional reports beyond the forestry plan.  John Beaupre made a motion to move forward with the forestry management plan, based on these costs.   Lloyd Cuttler seconded the motion.  Motion carried.

The AGC Operations Committee met earlier today to discuss a proposal from Roof Solutions Company of Madison to repair the AGC roof.   Dave Cota provided a copy of the proposal. Total cost of the proposal is $15,296. The workmanship will be warranted for two years, barring any unusual weather events.   John Beaupre made a motion to accept this proposal.  Motion was seconded by Lloyd Cuttler.    Lloyd reminded all that the Town pays for half, and CVA pays the other half.   CVA will be allowed to pay over time.  Motion carried.

The Town Office water filtration system was discussed.   The system has worked for several years without problems, but recently Dave said they’ve had problems which have led to a number of complaints of foul smelling water. Representatives of Goodwin Well Drilling came today, and they have identified what the problem is.   Dave will know tomorrow if they can find a replacement for a valve that puts air into the system, which is what they believe will extend the life of the system for another 5-10 years. A motion was made to explore getting the existing system fixed if possible and if not to expend up to $3,000 for a new filtrations system.  The motion was seconded and approved.

Electrical work is being done at the airport to update the electrical service to existing and future hangars and to supply electrical service to four new electrical plug-ins for use for visiting planes in the winter (to keep their engines warm) and for electricity to the new AWOS being installed.  This is part of last year’s new apron construction project.   This will go out to bid to local electrical contractors that are interested.  The cost for this project is part of the original grant for the apron project.  A question was asked as to whether the silt fence can be removed and the grass seeding can be touched up.

The Airport Crack Sealing Project contract has been signed and the work is being scheduled.   This work will take about three days.

Forestry Committee meets on July 13th.

Golf Course Greens Committee meets on July 20th.

Jay Reynolds said that he had a call from someone that said there were items taken from the Transfer Station that ended up in a yard sale for sale.   Dave Cota had the same call and had a discussion with Al at the Transfer Station about it.

Deb Bowker said that they have a pool study committee on Thursday morning.   With the surveys they sent out, they had an 85% return.   They’ll report on their findings after that meeting.

A question about the campsites for the Outdoor Center was raised. Dave indicated that this is still being researched to see whether it fits (within State Campground guidelines) and he indicated that the arena area has been more of a construction site this summer due to the trail building program.

Meeting adjourned at 5:17 p.m.

Respectfully submitted,

Lynn Schnorr