Carrabassett Valley Selectmen’s Meeting

5:00 p.m. Monday September 26th, 2011

At the Library

Note: Please note that this meeting will be followed by a special town meeting at 6:00 p.m.

Agenda:

Review and sign 2011 Payroll Warrant(s) #_________ for $__________________________.

Review and sign 2011 Town Expenditure Warrant(s) # for $_________________________.

1. MINUTES of the previous meeting (September 15th, 2011) are attached.

2. RESULTS OF BIDDING FOR WORK RELATED TO THE RECREATIONAL BRIDGE PROJECT:  Bids for the construction of the bridge abutments and approaches and the access road off Rt.27 are due at 10:00 a.m. Sept. 26th at which time they will be opened at the Town Office. We will present the Board with the bid results in hopes that a bid can be awarded at this meeting. Due to our findings regarding high water levels during Hurricane Irene on Aug.28th, the bridge was re-designed to be 2’ higher. This change will add cost to the project (larger concrete abutments, footings, etc.). Based on the bid results we will be able to determine if additional funding is needed for the project. As you know, there is an article in special town meeting warrant “to see what sum of money the Town will vote to expend from Undesignated Surplus that may be needed to complete the ‘Recreational Bridge Project’”. Based on the bid results we will provide the Board with a revised budget for this project from which the Board can make a recommendation regarding the possible need for additional funding.

3. UPDATE ON POSSIBLE FEMA FUNDING FOR DAMAGE TO TOWN OF CARRABASSETT VALLEY PUBLIC INFRASTRUCTURE DUE TO HURRICANE IRENE: We have attended a “FEMA briefing” and we have had a second visit by FEMA officials to assess the damage to the Golf Course, Narrow Gauge Pathway and Outdoor Center Roads. We are working closely with FEMA to assist them in determining what financial assist may be available and to make sure we are completing all the necessary paperwork and requirements to secure possible funding. Although we do not know at this time what funding will be available we feel more confident that some funding will be forthcoming. If funding is approved, FEMA typically pays 75% of their estimate of damages and the State pays 15% leaving the Town to pay 10% of damages. We will provide the Board with the latest information at the meeting. For informational purposes we have revised some of our “conceptual estimates” of related damages (attached). Preliminary discussions with FEMA representatives have centered around funding the “smaller projects” in the immediate future (based on their estimates not the attached estimates) and possibly approving a “further study” of available options to repair the major damage on Narrow Gauge Pathway “S-Turns” (with the assumption that any actual construction work would take place in 2012).

If we are awarded funding to complete the “smaller projects” and/or the Town votes to approve funding for these projects (listed in the attached estimates) we would like to discuss with the Board options for moving forward immediately with these projects (it is now the end of September). With the exception of the major damage in the “S-Turns” it is possible to repair the Narrow Gauge Pathway (including the Campbell Field Bridge) this fall so that it can be available for use this winter. We also recommend repairing the Outdoor Center Road (the forest service road and trail 50 above the warming hut this fall).

If we have any additional information from FEMA officials regarding possible funding for damages to the Town-Owned Sugarloaf Golf Course we will provide that information at the meeting. It is apparent that Sugarloaf (SMC) will be responsible for approximately the first $31,725 of damages to the course ($25,000 plus the CPU since 2001—their contractual lease responsibility—we used the U.S. Dept. of Labor Statistics). We are working with Sugarloaf to obtain information on the cost of repairs to date and estimated future repair costs. It is anticipated that most of the major repair work on the golf course will happen after the course closes this fall. The Golf Course Lease states that the cost of repairs for “extraordinary maintenance” (such as Hurricanes) that exceeds this threshold (the $31,725) must come from the Town’s (Golf Course) Capital Reserve Account. It would appear that whatever the cost of repairs remain over and above the $31,725 and any possible FEMA funding that this additional funding would need to come from the Town’s Golf Course Capital Reserve (which, as you know, is funded by both the Town and Sugarloaf).

4. DISCUSSION CONCERNING THE POSSIBILITY OF EXPENDING FUNDS FROM UNDESIGNATED SURPLUS ($5,000 is the initial amount discussed--Part of the special town meeting request discussion) TO ASSIST MAINE HUTS AND TRAILS (MH&T’s) IN THE CONSTRUCTION OF A NEW TRAIL THAT WOULD PROVIDE A TEMPORARY “BY-PASS” AROUND THE “S-TURNS” ON THE NARROW GAUGE PATHWAY: There has been recent discussion to possibly assist MH&T’s in the construction of an approximate 1.5 to 2 mile trail that would extend from about .5 miles north of the southern end of the Narrow Gauge Pathway north to connect to what is referred to as the trail to “Crommett’s Overlook” that would connect to the Narrow Gauge Pathway and by-pass the major damaged pathway area (“s-turns”). This could become a temporary trail connection to both ends of the Narrow Gauge Pathway at least until (and if) a major project is undertaken to repair the damage in the “s-turn” area. We are in discussions with MH&T’s to determine if this is feasible, what the cost will be to complete this trail and what conditions (no dogs in the long-term) might exist. It is our understanding that this trail is scheduled to be built by MH&T possibly as early as next year. However, with assistance from the Town it could happen sooner. If MH&T’s wishes to move forward with a proposal to complete this trail this fall, the Selectmen and the Town need to decide whether or not it’s in the Town’s interest to enter into an agreement (MOU) with MH&T’s to do this. We hope to have more information at the meeting.

6:00 P.M. SPECIAL TOWN MEETING (see attached Warrant)

TOWN OF CARRABASSETT VALLEY

MINUTES OF SELECTMEN’S MEETING

September 15, 2011

Board Members Present:	Bob Luce		Steve Pierce

Jay Reynolds		John Beaupre

Others Present:		Dave Cota		Courtney Knapp

Neal Trask		BJ Bangs

Travis Chandler	Nadine McLeod

Chris Parks		Bill Gilmore

Larry Dunphy	Tim Hardy

Deb Bowker		Andy DeBiase

Prior to the start of the Selectmen’s Meeting, representatives of the Maine Department of Transportation (MDOT) presented plans for the construction of the two new permanent bridges on Route 27.  The bridge project is known as 18202.10 (north bridge) and 18206.10 (Brackett Brook bridge), for anyone requesting additional information of the MDOT.    A detailed re-cap of events was given, along with visual materials depicting the scope of the work to be done for the new bridges.   The span of the new north bridge will be more than doubled (from 36’ to 88’).  The Sugarloaf Access Road will be shifted a bit further south of the Carrabassett River, so that the intersection will be squared up more with Route 27, which will also improve safety.   The south bridge will go from a 24’ span to a 58’ span.   A process called “soil nailing” is taking place in the S Curves to reinforce the area before new rip-rap goes in.   It’s expected that that process will take approximately a month.    The project for the two bridges will run just under $4 million.

Bob Luce opened the Selectmen’s meeting at 5:34 p.m.

Expenditure warrant #36, 38 and 40 for $346,019.37, $54,515.74 and $104,273.21, respectively, were reviewed and signed by Selectmen.

Payroll warrant #37 and #39 for $18,521.16 and $17,439.94, respectively, were reviewed and signed by Selectmen.

The minutes of the August 15, 2011 were reviewed.   A motion was made and seconded to accept the minutes as written.   Motion approved.

Dave Cota gave an update on FEMA’s role in potentially funding the damage repairs to the Town’s infrastructure (Narrow Gauge Pathway, Golf Course and Outdoor Center Roads) as a result of the hurricane Irene event on August 28th.  There’s no guarantee, but there has been a disaster declaration, which should provide an opportunity for funding.   There will be a F.E.M.A. briefing meeting on September 19th, after which the Town should have more information.   This money is strictly for public infrastructure. It might also be possible that the private non-profit Sugarloaf Water Association (there should be representation from the Water Association at the F.E.M.A. briefing) may be eligible for infrastructure repair funding. Funding for damages to snowmobile trails will be a question to be asked at that time, as well.

Dave Cota provided repair estimates for the Narrow Gauge Pathway “S-Turns”.    Plymouth Engineering originally designed this project approximately eight years ago; they still have the baseline information from that project.   The preliminary estimates are $376,000 to reconstruct and repair “s-turns” section of the Pathway.   The good news is that the Campbell Field Bridge can be repaired and replaced, at a cost of approximately $25,000. Dave recommends that the northern section of the trail be repaired this fall, if possible, approximately 3.5 miles from Rt.27 south to the “Crommett’s Overlook” turnoff.   All together, with repairs needed to the northern sections, it would be roughly $425,000. There may need to be some cooperative effort in Nordic ski grooming each end of what would be available for trail this winter.   There is also some preliminary discussion about whether a portion of the trail could be at least temporarily re-routed around the “s-turns” section of the pathway.   If that were to happen, however, there would be a number of factors to be considered, including easements and the physical characteristics of the trail itself. If that is going to happen however, a public hearing/meeting of the Town would take place, to gauge sentiment of the voters.    A motion was made by John Beaupre to schedule a Special Town Meeting to see if the town will vote to take up to $40,000 from surplus to get the upper section of the trail repairs completed this fall from Bigelow Station to Crommett’s Overlook to include the repair and placement of the Campbell Field bridge.  Jay Reynolds seconded the motion.   A date of September 26th at 6:00 p.m. was set for this Special Town Meeting.   Motion approved.  Dave Cota will do more research on quotes for additional work in the meantime.

Dave Cota reported that there may be potential Town involvement in providing assistance for flood damage to two Carrabassett property owners through USDA Emergency Watershed Protection Program. In 2004, the large culvert in Redington was replaced under this program.   The program will assist with up to 75% of the projects.   One of the items is “Ted Jone’s bridge”.  Dave has submitted a request for this assistance, and he has had two meetings with a representative of the program.   If approved, there will need to be an agreement between the Town and the Property Owner, and then an agreement between the USDA and the Town.   There’s also some stream stabilization work on two private properties in Bigelow Station that is program may be applicable to assist in repairs. In both projects the landowner would be responsible for 25% of the cost of the project.  USDA will provide the work/job specifications, the Town gets quotes and signs an agreement with the Landowner and gets a payment for their 25% portion of the work, and then the Town undertakes the projects.   Jay Reynolds made a motion to proceed with this project.  John Beaupre seconded the motion.  Motion approved.

Dave Cota updated the Selectmen on the status of the Recreational Bridge Project, based on observations during the storm. We have asked the Town’s engineer to raise the height of the bridge (plans) by two feet, which will cost more money, but appears to be the prudent thing to do base on the water levels observed during the storm. Bids for the bridge abutment (and other work) are due at 10:00 a.m. Sept. 26th (the day of the next Selectmen’s meeting and the special town meeting). A motion was made by John Beaupre to include wording in the warrant for the  Special Town Meeting to see what sum of money the Town might raise in order to fund possible additional expenditures needed for the completion of the Recreational Bridge (as a result of this change). Jay Reynolds seconded the motion. Motion approved.

The proposed Tax Incentive Funding (TIF) proposal made by Larry Warren was discussed.    The sentiment of the Selectmen was that they prefer to have the tax money coming in, so that the Town has control over how that money is spent.   While recognizing Larry’s positive ideas, they feel that this provides the flexibility desired to keep the money spent in town and/or for funding similar trail development projects.   Dave Cota added that the taxpayers would be committing 20 years of property tax income, under the TIF program.

The Selectmen signed an agreement allowing for overweight vehicles to be on town roads, in order to complete the necessary work to get the Rt.27 road and bridge projects completed.

Courtney Knapp stated that he would like the Selectmen to consider putting together a study committee to consider secondary vehicle ingress and egress over the highly-concentrated areas in town.    He feels that it is time to look at this issue.    This will be put on the work plan for future consideration.

Meeting adjourned at 6:23 p.m.

Respectfully submitted,

Lynn Schnorr

Summary of Preliminary Estimates of Damage involving Public Infrastructure in Carrabassett Valley, Maine

September 21st, 2011

The following is a summary of preliminary estimates of damage to the following Town-Owned public infrastructure in Carrabassett Valley caused by Hurricane Irene on August 28th, 2011:

Town of Carrabassett Valley Outdoor Center Access Road and interior access road:

Access Road (work completed by Contractor—see invoice): $6,235

Interior Access Road (estimate):				   6,185	$12,450

Town-Owned Sugarloaf Golf Course:

Rebuild Bridge to 12th Tee: $45,000

Repair Bridge to 11th Tee: $8,500

Rip Rap Work on 11th Tee, 12th Fairway, 14th Green: $25,000

Miscellanous:  $3,000								$81,500

Narrow Gauge Pathway Repair Estimate:

Estimate of Damage Other than the Campbell Field Bridge and the Major Repair to the “S-Turns”: (this is a rough estimate prepared by Dave Cota)

Rt. 27 Access Bridge:					$4,642

75 yds of material needed

Install two additional culverts

Backhoe Work

Bigelow Station to Campbell Field:			 1,129

37 yds of material needed

Backhoe Work

Campbell Field to “Crommett’s Overlook Trail”	 3,188

100 yds of material needed

Backhoe Work

Crommett’s Overlook to “S-Turns”			   330

Fix Hole

Huston Brook to “S-Turns”				1,901

Repair Deck on Huston Brook Bridge

Repair Work  (completed—see invoice) $595.00

Materials (Nails—see invoice):		  70.85    666    	$11,856

Estimate to Repair and Re-Install Campbell Field Bridge

See estimate from Contractor:          $23,334

Cost to Bring Bridge “out of water)

(see invoice)			      1,055

Engineering Report (see enclosed)     $1,500     			  25,889

Estimate to Repair Major Damage in the “S-Turns”: $376,000

(See Attached Estimate)

Engineering:

Preliminary Report (see attached):   $1,407

10% of Estimate                               37,600      39,007        415,007           $452,752

Estimate of Repairs to Snowmobile Trails: ????

## TOWN OF CARRABASSETT VALLEY

# SPECIAL TOWN MEETING WARRANT

6:00 p.m. September 26th, 2011 at the Carrabassett Valley Library

TO: Scott Nichols, Police Chief of the Town of Carrabassett Valley, in the County of Franklin, State of Maine,

GREETINGS: In the name of the State of Maine, you are hereby required to notify and warn the inhabitants of the Town of Carrabassett Valley in said County and State, qualified by law to vote in Town affairs, to meet at the Carrabassett Valley Library at 6:00 p.m. the 26th day of September, 2011 to act upon the following articles to wit:

ARTICLE  1.  To choose a moderator to preside at said meeting.

ARTICLE  2.  To choose ‘Rules of Order’ to conduct the meeting.

Board of Selectmen Recommend using the ‘Maine Municipal Association Moderator’s Manuel’

ARTICLE  3.  To see if the Town will vote to expend up to $45,000 from Undesignated Surplus to make repairs to the Narrow Gauge Pathway and possibly construct a temporary by-pass trail.

(Note: These repairs consist of repairing and placing back in service the bridge at Campbell Field and repairing “washouts” and other work related to the damage caused by Hurricane Irene. These repairs will allow approximately 3.5 miles of trail to be open for use. The major work needed to repair approximately 1.5 mile of trail in the so-called “S-Turns” will be addressed at a later date. A temporary alternative by-pass trail around the “S-Turns” may be constructed).

Board of Selectmen Recommend Approval

ARTICLE  5.  To see what sum of money the Town will vote to expend from Undesignated Surplus that may be needed to complete the ‘Recreational Bridge Project’.

(Note: Based on information received as a result of Hurricane Irene the design of this bridge has been heighted by an additional 2’ and, as a result, the cost of the bridge will increase (size of concrete abutments and footings, etc.). Bids for construction of this work will be received on September 26th and, based on the results of these bids; the Board of Selectmen will make a recommendation to the voters at this town meeting concerning the possible need for additional funding for this project).

Board of Selectmen Recommend Approval

# Given under our hands this 15th day of September, 2011.

# _____________________

# Robert Luce

# _____________________

# John Beaupre

# _____________________

# Stephen Pierce

_____________________

Lloyd Cuttler

_____________________

# John F. Reynolds, Jr.

# Board of Selectmen

Town of Carrabassett Valley

Attest: A true copy

Wendy Russell

Town Clerk

### CONSTABLE’S RETURN

Pursuant to the within warrant, to me directed, I have notified and warned the Inhabitants of Carrabassett Valley, in the County of Franklin and State of Maine, qualified by law to vote in Town affairs, to assemble at the time and place and for the purpose within named by posting on the 19th day of September, 2011 three attested copies of the within warrant at the Carrabassett Valley Town Office, Ayottes Store, and the Sugarloaf Administration building all being public and conspicuous places in the Town of Carrabassett Valley.

___________________________

SCOTT NICHOLS, POLICE CHIEF